Sprint 1 Meeting Minutes

Locate: Coffee Shop

Date: 5 March, 2019

Time: 12:30PM

Attendance:

* Hoang Nghia Huy
* Nong Ngoc Vinh
* Quan Vi Hao
* Huynh Thien Nam

Agenda:

- Discuss and make tasks to be performed

Vinh: We will proceed to create the database, then create registration and login forms. It will then come to create the interface for the application

All: we agree.

- Execution time:

Huy: We will start executing the started functions starting March 7 to March 13. Specifically, as follows: 7 – 8/3, we will create the database. Interface will be from March 9 – 10. Form login and register will be from March 11 to March 13

All: Agree

- Who takes on what role:

Name: I will take over the database creation and registration form

Vinh: I will take care of remaining 2

Tasks to be performed:

1/ Create database for the system

2/ Create login form for users

3/ Create registration form

4/ Create an interface for the application

Execution time:

Form March 7, 2019 until March 13, 2019

For task 1: 7/3/2019 – 8/3/2019

For task 2: 11/3/2019 – 13/3/2019

For task 3: 11/3/2019 – 11/3/2019

For task 4: 9/3/2019 – 10/3/2019

Those who will assume the tasks in Sprint …:

Nong Ngoc Vinh: Task 2 and 4

Huynh Thien Nam: Task 1 and 3

End Time: 2:00PM