Sprint 2 Meeting Minutes

Locate: Coffee Shop

Date: 14 March, 2019

Time: 1:30PM

Attendance:

* Hoang Nghia Huy
* Nong Ngoc Vinh
* Quan Vi Hao
* Huynh Thien Nam

Agenda:

- Discuss and make tasks to be performed

Huy: We will progress the requirements outlined. We will proceed with Stories from 1 to 4 including. Generating Term and Condition for student to select, create maintenance system data, create analysis system and decentralization system

All: we agree.

- Execution time:

Huy: We will start executing the started functions starting March 14 to March 27. Time is as follows:

Story 1: 20 – 25/3

Story 2: 14 – 19/03

Story 3: 20 – 25/3

Story 4: 26 – 27/3

All: Agree

- Who takes on what role:

Nam: I will do the Analysis system

Vinh: I will make the remaining 3 Stories

Tasks to be performed:

1/ Create Terms and Conditions for Student select

2/ Create Maintains system data

3/ Create analysis system

4/ Create decentralization system

Execution time:

Form March 14, 2019 until March 27, 2019

For Story 1: 20 – 25/3

For Story 2: 14 – 19/03

For Story 3: 20 – 25/3

For Story 4: 26 – 27/3

Those who will assume the tasks in Sprint …:

Nong Ngoc Vinh: Story 1 2 and 4

Huynh Thien Nam: Story 3

End Time: 2:30PM