Sprint 4 Meeting Minutes

Locate: Coffee Shop

Date: 12 April, 2019

Time: 1:30PM

Attendance:

* Hoang Nghia Huy
* Nong Ngoc Vinh
* Quan Vi Hao
* Huynh Thien Nam

Agenda:

- Discuss and make tasks to be performed

Huy: These sprint tasks are in turn, create a submit form for students, create a form to student upload on high quality photos. Next, we’ll create a student guest account. And view for Marketing Manager.

All: we agree.

- Execution time:

Huy: We will start executing the started functions starting April 12 to April 20. Time is as follows:

Story 9: 12 – 17/04

Story 10: 18 – 20/4

Story 11: 12– 17/4

Story 12: 13 – 15/4

All: Agree

- Who takes on what role:

Nam: I will do Story 10 and 12

Vinh: I will do Story 9 and 11

Tasks to be performed:

1/ Create form to submit

2/ Create form let student upload high quality images

3/ Create guest account for student.

4/ Create view for marketing manager

Execution time:

Form April 12, 2019 until April 20, 2019

For Story 9: 12 – 17/04

For Story 10: 18 – 20/4

For Story 11: 12– 17/4

For Story 12: 13 – 15/4

Those who will assume the tasks in Sprint …:

Nong Ngoc Vinh: Story 9 and 11

Huynh Thien Nam: Story 10 and 12

End Time: 2:30PM