Sprint 5 Meeting Minutes

Locate: Coffee Shop

Date: 29 March, 2019

Time: 3:30PM

Attendance:

* Hoang Nghia Huy
* Nong Ngoc Vinh
* Quan Vi Hao
* Huynh Thien Nam

Agenda:

- Discuss and make tasks to be performed

Huy: This Sprint mission is we will do the writing of documents, testing and making the final story is to create a function that allows downloading to the computer as a Zip file

All: we agree.

- Execution time:

Huy: We will start executing the started functions starting April 21 to April 25. Time is as follows:

Document: 21 – 25/04

Testing: 21 – 25/04

Story 13: 21 – 22/04

All: Agree

- Who takes on what role:

Nam, Vinh: We will do Testing

Huy, Hao: We will do Document

Vinh: I will do the last Story

Tasks to be performed:

1/ Write Document

2/ Testing application

3/ Create download function with zip file

Execution time:

Form April 20, 2019 April 25, 2019

For Document: 21 – 25/04

For Testing: 21 – 25/04

For Story 13: 21 – 22/04

Those who will assume the tasks in Sprint …:

Nam, Vinh: Testing

Huy, Hao: Document

Vinh: Story 13

End Time: 2:30PM